Microsoft Teams Integration Guide: AGAC

(Development, Staging & Production Deployment)

This guide provides step-by-step instructions for deploying AGAC within Microsoft Teams across Development, Staging, and Production environments.

## 1. Access & Permission Checklist (Mandatory)

Before starting, ensure the client’s IT team has enabled and provided the following:

- Teams Custom App Sideloading
 Enabled via Teams Admin Center (App Setup Policies)

- Microsoft Teams Tenant Access
 A valid user account for testing and validation

- Microsoft Entra ID (Azure AD) Access
 Permissions to create and manage App Registrations

- Network & Firewall Configuration
 Allow outbound access to required cloud services (e.g., GCP endpoints, APIs)

- Cloud Access (GCP Recommended)
 Permissions to create and manage:

  - Cloud Run

  - Cloud SQL

  - Secret Manager

  - Vertex AI (if applicable)

## 2. Deployment Architecture Overview

Each environment (Dev, Staging, Prod) follows the same architecture:

- Frontend: React-based Teams App (packaged as a Teams app ZIP)

- Backend: Hosted on Cloud Run (or equivalent)

- Database: Cloud SQL

- Authentication: Microsoft Entra ID (OAuth 2.0)

## 3. Environment Setup

### 3.1 Development Environment

Used for internal testing and early validation.

Steps:

- Deploy backend service to Cloud Run (Dev Project)

- Configure Cloud SQL (Dev instance)

- Set up Entra ID App Registration (Dev):

  - Redirect URI: https://[DEV_BASE_URL]/auth/callback

- Package Teams app with Dev configuration:

  - Update manifest.json with Dev Base URL

- Upload app to Teams:

  - Teams → Apps → Manage your apps → Upload custom app

### 3.2 Staging Environment

Used for UAT and pre-production validation.

Steps:

- Deploy backend to Cloud Run (Staging Project)

- Configure Cloud SQL (Staging instance)

- Create separate Entra ID App Registration (Staging):

  - Redirect URI: https://[STAGING_BASE_URL]/auth/callback

- Update Teams app package:

  - Replace URLs with Staging endpoints

- Upload to Teams for stakeholder testing

### 3.3 Production Environment

Used for live deployment.

Steps:

- Deploy backend to Cloud Run (Production Project)

- Configure Cloud SQL (Production instance)

- Create Entra ID App Registration (Production):

  - Redirect URI: https://[PROD_BASE_URL]/auth/callback

- Expose API and grant required permissions:

  - User.Read

  - Admin Consent required

- Store secrets securely:

  - Use GCP Secret Manager

- Package and publish Teams app:

  - Submit via Teams Admin Center or Enterprise App Catalog

## 4. Microsoft Entra ID (Azure AD) Configuration

For each environment:

- Create a separate App Registration

- Configure:

  - Redirect URI

  - API Permissions:

    - User.Read

  - Expose API (if required)

- Grant Admin Consent

- Generate:

  - Client ID

  - Client Secret

## 5. Environment Variables

| Environment | Variable | Source |
| --- | --- | --- |
| Dev | DATABASE_URL | Cloud SQL (Dev) |
| Dev | MICROSOFT_CLIENT_ID | Entra App (Dev) |
| Dev | CLIENT_SECRET | Secret Manager |
| Staging | DATABASE_URL | Cloud SQL (Staging) |
| Staging | MICROSOFT_CLIENT_ID | Entra App (Staging) |
| Staging | CLIENT_SECRET | Secret Manager |
| Production | DATABASE_URL | Cloud SQL (Production) |
| Production | MICROSOFT_CLIENT_ID | Entra App (Production) |
| Production | CLIENT_SECRET | GCP Secret Manager |

## 6. Teams App Packaging & Deployment

For each environment:

- Update manifest.json:

  - App URLs (Frontend + Backend)

  - App ID (linked to Entra App)

- Zip the Teams app package:

/teams
  ├── manifest.json
  ├── color.png
  └── outline.png

- Upload:

  - Teams → Apps → Manage your apps → Upload custom app